CS492 – Sprint 2 Group Project

Name: Claude Aboke Alobo

Course: CS492

Assignment: Sprint 2 Group Project

Date: April 17, 2026

# Introduction

This document presents the final submission for Sprint 2 of the group project. The objective of this sprint was to implement planned features, track team progress, and evaluate performance using Agile Scrum practices.

- Sprint Planning Document

### Sprint 2 – Week 2 Update

#### Hours Tracking

| Team Member | Task Performed | Hours |
| --- | --- | --- |
| Claude Aboke Alobo | Testing, debugging, reviewing code, backend validation | 6 |
| Charlyn Calinagan | UI updates and dashboard integration | 5 |
| Christopher Kessler | Backend feature implementation | 6 |
| Eduardo Cabrera Barrios | Database and logic support | 5 |
| Jared Eaton | Integration and coordination | 4 |

#### Task Responsibilities

| Task | Description | Assigned To |
| --- | --- | --- |
| Change Password Feature | Backend logic and validation | Claude Aboke Alobo |
| Dashboard Button Integration | UI linking and navigation | Charlyn Calinagan |
| Backend Feature Implementation | Core system logic | Christopher Kessler |
| Database/Support | Data handling and structure | Eduardo Cabrera Barrios |
| Integration & Coordination | Merging code and tracking progress | Jared Eaton |

- Sprint 2 Retrospective Summary Report

### What Went Well

- Strong collaboration among team members

- Successful implementation of key application features

- Improved coordination and task execution

### What Did Not Go Well

- Bugs encountered during testing phase

- Delays in communication at certain stages

- Integration challenges between components

### What Can Be Improved

- Better distribution of tasks across team members

- Earlier testing to identify issues sooner

- More frequent updates and communication

# Application Overview

The application was executed locally using Flask. The server was run and accessed via a local browser environment, where all features were tested successfully. It includes login functionality, dashboard interface, and password change features. All features were tested and validated.

- Login works

- Dashboard loads

- /change_password works

- No errors

Application/
│
├── app.py
├── templates/
│   ├── login.html
│   ├── dashboard.html
│   └── change_password.html
│
├── static/
│   └── style.css

CS492_GP4/
│
├── Sprint_Planning_Document.docx
├── Project_Document.docx
│
├── Application/
│   ├── app.py
│   ├── templates/
│   └── static/

- This submission includes the following components:

- Sprint Planning Document (updated with Week 2 hours and responsibilities)

- Project Document (including Sprint 2 Retrospective Summary Report)

- Complete application source code

- Executable application files

  - Conclusion

Sprint 2 was successfully completed with all planned features implemented. The team improved collaboration and development practices.